**Sprint Planning: Sprint 1 – 01 April 2021**

Dates to Note:

* 8 April – Sprint Review Meeting – Morning before 12
* 8 April – Backlog Refinement Meeting – Morning before 12
* 11 April – Sprint Retrospective Meeting

Daily Scrum Meetings

* Date: Weekdays
* Time: 18h00
* Duration: 15 minutes

Rules:

If it’s too much or you’re struggling, ask for help.

Agenda for Sprint Planning 1, Part 2:

Write out user stories – description, acceptance criteria, effort

(Add these to product backlog)

Move PBIs from Product backlog to Sprint Backlog

Create tasks from PBIs

Allocate tasks

Define “DONE” – UI, code, documentation, testing is all complete

User Story 1

**Description**

As an admin, I want to be able to log in, so that I am able to view client details and update their verification status.

As a client, I want to be able to log in, so that I can view my details and use the functionality provided by the application.

User Story 2

**Description**

As an admin, I want to be able to register, so that I can have access to administrative functions in the application.

User Story 3

**Description**

As a client, I want to be able to register, so that I can benefit from the client functionalities in the application.

User Story 4

**Description**

As a client, I want to be able to view my details and my registration status, so that I know how to proceed.

User Story 5

**Description**

As an admin, I want to be able to view a vertical list of users that submitted registration applications for verification, so that I can change their statuses.

User Story 6

**Description**

As an admin, I want to be able to view a client’s details, so that I can make a decision about what their verification status should be changed to.

User Story 7

**Description**

As an admin, I want to be able to accept or reject a registration application, so that I can change a client’s verification status.

User Stories 1, 2, 3, 4, 5 were committed to Sprint 1.

**Sprint Planning: Sprint 2 – 09 April 2021**

User Story 8

**Description**

As a customer, I want to be able to view the different bank account options available to me, so that I can decide which one I want to open.

User Story 9

**Description**

As a client, I want to be able to view my bank account details, so that I know how much money is available to me.

User Story 10

**Description**

As a client, I want to be able to create a new account, so that I am able to enjoy the benefits of that account type.

User Stories 6, 7, 8, 9, 10 were committed to Sprint 2.

**Sprint Planning: Sprint 2 Continued – 28/04/2021**

User stories were explained again and understood. Tasks were created and allocated.

**Sprint 3 Planning Meeting - 12 May 2021**

User Story 11

**Description**

As a client, I want to be able to view my timeline, so that I am able to keep track of my activity on the application.

User Story 12

**Description**

As a client, I want to be able to view all my bank accounts, so that I am able to decide which one I want to interact with.

User Story 13

**Description**

As a client, I want to be able to view a specific bank account, so that I can see how much money is available to me as well as the transaction history of that specific account.

User Story 14

**Description**

As a client, I want to be able to view transaction options available to me, so that I can decide on the type of transaction I wish to make.

User Story 15 (User story 4 updated) - Updating and integrating into tab navigation

**Description**

As a client, I want to be able to view my profile details, so that I am able to see my verification status.

User Stories 11, 12, 13, 14, 15 were committed to Sprint 3.

User stories were explained and understood. Tasks were created and allocated.

**Sprint 4 Planning Meeting - 28 May 2021**

User Story 16

**Description**

As a client, I want to be able to make a transfer, so that I am able to move my money between my accounts.

User Story 17

**Description**

As a client, I want to be able to view transfers made/received in my transaction history, so that I can keep track of my transfer records for a specific account.

User Story 18

**Description**

As a client, I want to be able to view my transfer records in my log history, so that I am able to see them as part of my user activity in the app.

User Story 19

**Description**

As a client, I want to be able to make a payment, so that I am able to move money from my account to someone else’s account.

User Story 20

**Description**

As a client, I want to be able to view payments made/received in my transaction history, so that I can keep track of my payment records for a specific account.

User Story 21

**Description**

As a client, I want to be able to view my payment records in my log history, so that I am able to see them as part of my user activity in the app.

User Story 22

**Description**

As a client, I don’t want to experience delays when processing transactions, so that I am able to enjoy a seamless experience.

User Stories 16, 17, 18, 19, 20, 21, 22 were committed to Sprint 4.

User stories were explained and understood. Tasks were created and allocated