**Sprint 1 - Review Meeting – 9 April 2021**

Team listed the user stories that were chosen for this sprint.

Team added Rylan to the Taiga page.

Rylan suggested recording a video instead of using an emulator for presentations to avoid delays.

Make adjustments to user stories on Taiga

Structure of user stories:

– Who is using the system, what functionality are they using and why would they want to do that?

Acceptance story:

– Given specific inputs, what’s the expected output? Look at successful vs unsuccessful scenario

Example:

Given the correct/valid details, a user is able to log into the system

Given invalid details the user is not able to log into the system

General information about sprint presentations

* Present user stories and requirements for documentations
* Coverage environments such as Travis Ci and Coveralls integrated with GitHub.

Travis CI can be set up on a push or pull. Set up for push. Automatic build takes place. Build creates a background server where all tests are run and a status message is returned to you to say whether the build was successful or not. Create a build server, return status which is usually status passed. Display badge. Shows whether you are doing continuous integration. Coveralls tells you the percentage of code you’re testing.

* Test Driven Development deals with the acceptance tests
* Software architecture and design

What platforms are we using? Web browser with sequel server? Android app that talks to firebase database? Draw a block that represents an android phone and a block that represents a database for diagrams. Short paragraph and diagram.

* Create a markdown page on GitHub for documentation.

**Sprint 2 Review - 10 May 2021**

Product owner was satisfied with the progress.

New user stories were discussed in the backlog refinement meeting which took place afterwards.

**Sprint 3 Review - 24 May 2021**

Changes and improvements

* Change swipe right to swipe left
* Typo on transfers page
* Default page the person logs into is the timeline
* For timeline page, use card template for timeline history
* Have a plus or minus to account transactions
* Round edges of elements of each transaction. Either remove the line separating it or add space in between.

**Sprint 4 Review - 7 June 2021**